New packages on Conda

Package	Needed in	Staged
Unlzw3 (pypi)	eo-dataflow-manager	Conda
Grafana-client (pypi)	eo-dataflow-report	PR OK conda build OK
Cerbere	Felyx ATTENTION installation longue !!!	PR OK
flake8-bandit (pypi)	eo-dataflow tests	Recipe OK PR not
felyx_processor	missing cerbere	Recipe OK PR waiting for cerbere
felyxcontrib_metrics_base	license apache 2 missing and no tests	Recipe OK conda build OK
felyxcontrib_metrics_workflow	license apache 2 missing and no tests missing processor	Recipe OK
felyxcontrib_metrics_ghrsst	license apache 2 missing and no tests	Recipe OK conda build OK
felyx_report	license apache 2 missing and no tests	Recipe OK conda build OK (sans tests)
naiad	Opensearch / naiad commons pb ?	Recipe OK PR work in progress
naiad-commons	Naiad / spherical-geom not up to date	Recipe OK PR work in progress
eo-dataflow-manager		Recipe OK PR work in progress conda build OK
eo-dataflow-report	License apache 2 missing	Recipe OK PR not
eo-dataflow-ui	License apache 2 empty and no tests	Recipe OK PR not
Jobard	License apache 2 missing and no tests	Recipe OK PR not
Jobard-api	License apache 2 missing	Recipe OK PR not conda build OK
Jobard-daemon	License apache 2 missing	Recipe OK PR not conda build OK
Jobard-client	License apache 2 missing	Recipe OK PR not conda build OK
Jobard-remote-dask	License apache 2 missing	Recipe OK PR not conda build OK
Fastapi-healthcheck (pypi)	Opensearch / no licence waiting for author	Recipe OK PR OK
opensearch	Make gitlab public	Recipe OK PR waiting for naiad and fastapi-healthcheck
semaphore-core	Semaphore-audience	Recipe OK
semaphore-audience		Recipe OK
ifr-boot	semaphore-core	Recipe OK local OK
ifr-lib	ifr-boot	Recipe OK local OK
Pathfinder (pypi)	Ifr-lib / github ?? disapeared ??	Recipe OK local OK
Spherical geom	Naiad commons	Recipe pas OK… pb avec C++

- Doc good practices =>comment faire recette conda public/privée/update (python et r)
- Comment faire dépôt privé conda (channels ifremer authentification ou avoir outil local intranet)
  - comment créer channel :
  https://docs.conda.io/projects/conda/en/latest/user-guide/tasks/create-custom-channels.html
  - comment créer channel :
    https://stackoverflow.com/questions/35359147/how-can-i-host-my-own-private-conda-repository
  - comment gérer les channels :
  https://docs.conda.io/projects/conda/en/latest/user-guide/concepts/channels.html
  - config channel
    https://docs.conda.io/projects/conda/en/latest/user-guide/configuration/use-condarc.html#config-channels
  - partager channels
    https://enterprise-docs.anaconda.com/en/latest/data-science-workflows/packages/share.html
    https://carpentries-incubator.github.io/introduction-to-conda-for-data-scientists/04-sharing-environments/index.html
  - more about channels
    https://docs.conda.io/projects/conda-build/en/stable/concepts/generating-index.html
  - create condarc
    https://conda.io/projects/conda/en/latest/user-guide/configuration/use-condarc.html